| Date: 23/07/26 |  | Time: 10:30 - 11 |  | Time : |
| --- | --- | --- | --- | --- |
| Person | Presence | Start of Day | Presence | End of Day |
| Graham | Present | I'll be doing the same thing as yesterday, working on planning out the problems and probably getting a few diagnostics down on paper. | Present | did what he stated |
| Lester | Present | Achievements adding icons adding text. | Present | did the icons and updated specifications about what the achievement is and added to player data. |
| Garrick | Present | i will be getting all the tasks onto hacknplan, figuring out how me & Calum Jarvis will be sharing the notes, figure out where to share/backup the PDF's/PNG's of the lucid board. | Present | tasks onto hack and plan and notes and pdf sharing, organised lucid board., went through audios that could work in the game. |
| Calum | Present | Finishing last character draft and starting to draft menu items. | Present |  |
| David | Present | Complete Start Of Day scene done for the functionality, scripts required and such. Add the canvas for the receivingnew parts. and the random lootbox mechanic to give a random item very rare. Add the newsletter system. | Present | hasn’t completed but made a system for the player managed, takes the character type and gives default values. Linked it to the player data and save system, added settings to the player data and save system. Added anti cheatsystem and linear progression for chance of bonus. Created logic to allow character selection allow skip if game is started to skip character selection. Added temporary button that clears the player selection and takes back to the menu. in the game manager ive made a system to take the character type that's been selected and give certain values to each of the player stats to suit the type(1,2, or 3) it is expandable. ive then linked this all into the player data and the save system. ive also added numerous additional settings in the playerdata and save system linking, ive added an anti cheat system to stop cheating of the collectables. ive made changes on the start of day scene to handle bonus and the other components(components are all linked up, bonus needs some final linking). ive created the logic function to tie the selection of a character to allow them to skip the player selection if they have already selected and jump straight to start of day scene. ive added a temp clear player selection button and it also returns to main menu. |