| Date: 19/08/26 |  | Time: |  | Time : |
| --- | --- | --- | --- | --- |
| Person | Presence | Start of Day | Presence | End of Day |
| Graham | Present | doing work on the desk (art) | Present | I did the desk clutter, then I had a look at the itch.io description |
| Garrick | Present | going to work on the PDF's | Present | Worked on PDF’s |
| Calum | Present | going to be finishing the housing scene today | Present | I finished the housing art today and uploaded it |
| David | Present | going to be working on purchasing upgrades and setting daily tasks in the house scene | Present | I've got the code and functionality made for upgrades(untested), I have most of the functionality for the daily tasks I'm just working on linking it into the backend systems. All work on the House scene. ive implemented the new clutter art for the workshop scene also that graham just made |
| Lester | Absent | Exited due to bereavement and out of country travel. | Absent | Exited due to bereavement and out of country travel. |